**CS210 ACE4** meeting minutes

|  |  |
| --- | --- |
| Date: | 7/2/19 |
| Attendees: | Amanda Hellstenius  Koni Watson  Marc Schachtsiek  Stuart Lennon  Jack Dale |

# Agenda items

1. Identify Jobs left from stage 1
2. Discuss stage 2
3. Date for next meeting – Tuesday, 12th of February after 5 pm, Location TBC

| Action items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- |
| Testing and create separate folders on gitlab for each of the stages | Mark Schachtsiek | 14/2/19 | In Progress |
| Implement control D to quit | Jack Dale | 14/2/19 | In Progress |
| Write tests for stages 1 & 2 | Koni Watson | 14/2/19 | In Progress |
| Write tests for stages 1 & 2 and test 50 element array | Stuart Lennon | 14/2/19 | In Progress |
| Write tests for stages 1 & 2 | Amanda Hellstenius | 14/2/19 | In Progress |

Notes

* Received an email from Phil about the external arguments issue. Any other uncertainties within the group regarding this can be addressed on Tuesday’s meeting.
* Testing still to be done on Stage 1/2 is to ensure the program does not break after multiple lines of input, even after the 512 character limit has been reached.
  + Also to be tested is the tokenizer, which must print out each individual token of input on a new line in order to pass its test.
* All group members are to write test files or manually test the program, to try and break it.
* fork() in stage 2 may still need testing.